# Initial Project Planning Template

| Date | 15 March 2026 |
| --- | --- |
| Team ID | SWTID-2026-1882 |
| Project Name | Rising Waters – Flood Prediction System |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create a product backlog and sprint schedule.

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Dataset Collection | USN-1 | As a developer, I will collect historical flood and weather datasets for training the machine learning model.. | 2 | High | 2 | 25 June | 27 June |
| Sprint-1 | Data Preprocessing | USN-2 | As a developer, I will clean the dataset, handle missing values, remove duplicates, and prepare the data for training. | 1 | High | 2 | 25 June | 27 June |
| Sprint-2 | Machine Learning Models | USN-3 | As a developer, I will train Decision Tree, Random Forest, KNN, and XGBoost models using the processed dataset.. | 2 | Low | 2 | 28 June | 30 June |
| Sprint-2 | Model Evaluation | USN-4 | As a developer, I will compare the models using accuracy and select the best-performing model for deployment | 2 | Medium | 2 | 28 June | 30 June |
| Sprint-3 | LogiFlask Web Application | USN-5 | As a user, I can enter rainfall, cloud visibility, and seasonal weather data through a web interface and receive flood predictions instantly. | 1 | High | 2 | 1 July | 3 July |